# TEST SUMMARY REPORT

## Cosmetic Chemical Factory ERP - Production Module

## 1. EXECUTIVE SUMMARY

| Report Title | Production Module Test Summary Report |
| --- | --- |
| Project | Cosmetic Chemical Factory ERP |
| Module Tested | Production Module |
| Test Type | Functional, UI/UX, Responsive, Cross-Browser, Security |
| Test Environment | PHP 8+, MySQL, Bootstrap 5.3, Chrome/Firefox/Edge |
| Test Period | June 19, 2026 - June 23, 2026 |
| Tester | Maliha Shahzad |
| Report Date | June 24, 2026 |

## 2. TEST EXECUTION SUMMARY

### 2.1 Overall Statistics

| Metric | Value |
| --- | --- |
| Total Test Cases Planned | 128 |
| Total Test Cases Executed | 128 |
| Passed | 110 |
| Failed | 18 |
| Blocked | 0 |
| Not Executed | 0 |
| Pass Rate | 86% |
| Fail Rate | 14% |

### 2.2 Test Cases by Priority

| Priority | Total | Passed | Failed | Pass Rate |
| --- | --- | --- | --- | --- |
| P0 (Critical) | 41 | 34 | 7 | 83% |
| P1 (High) | 67 | 58 | 9 | 87% |
| P2 (Medium) | 20 | 18 | 2 | 90% |
| P3 (Low) | 0 | 0 | 0 | N/A |

### 2.3 Test Cases by Module

| Module | Total | Passed | Failed | Pass Rate | Status |
| --- | --- | --- | --- | --- | --- |
| Authentication | 3 | 3 | 0 | 100% | ✅ |
| Production Dashboard | 12 | 11 | 1 | 92% | ⚠️ |
| Available Stock | 6 | 4 | 2 | 67% | ❌ |
| Finished Good Products | 6 | 6 | 0 | 100% | ✅ |
| Packaged Stock | 5 | 5 | 0 | 100% | ✅ |
| Batches (Create + List) | 18 | 15 | 3 | 83% | ⚠️ |
| Recipe / Formula | 17 | 15 | 2 | 88% | ⚠️ |
| Packing | 9 | 7 | 2 | 78% | ❌ |
| Gate Pass | 14 | 11 | 3 | 79% | ❌ |
| Reports | 3 | 1 | 2 | 33% | ❌ |
| Audits | 6 | 5 | 1 | 83% | ⚠️ |
| Notifications | 5 | 5 | 0 | 100% | ✅ |
| UI/UX & Responsive | 17 | 15 | 2 | 88% | ⚠️ |
| Cross-Browser | 3 | 3 | 0 | 100% | ✅ |
| Security | 4 | 4 | 0 | 100% | ✅ |
| TOTAL | 128 | 110 | 18 | 86% | ⚠️ |

## 3. DEFECT SUMMARY

### 3.1 Defect Distribution by Severity

| Severity | Count | Percentage |
| --- | --- | --- |
| High (P1) | 4 | 27% |
| Medium (P2) | 6 | 40% |
| Low (P3) | 5 | 33% |
| Total | 15 | 100% |

### 3.2 Defect Distribution by Module

| Module | High | Medium | Low | Total |
| --- | --- | --- | --- | --- |
| Production Dashboard | 1 | 0 | 0 | 1 |
| Available Stock | 0 | 1 | 1 | 2 |
| Batches | 1 | 2 | 0 | 3 |
| Recipe / Formula | 0 | 1 | 1 | 2 |
| Packing | 0 | 1 | 1 | 2 |
| Gate Pass | 0 | 1 | 2 | 3 |
| Reports | 1 | 0 | 0 | 1 |
| Audits | 1 | 0 | 0 | 1 |
| UI/UX | 0 | 0 | 1 | 1 |
| TOTAL | 4 | 6 | 5 | 15 |

### 3.3 List of Defects

| Bug ID | Module | Summary | Severity | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | Production Dashboard | 7-Day Production Trend chart loads empty axes only - no data lines/bars visible | High | New |
| BUG-002 | Available Stock | KPI cards have no hover effect | Medium | New |
| BUG-003 | Available Stock | Search bar has no Clear/Reset button | Low | New |
| BUG-004 | Batches | Size/Unit field is empty and not editable | Medium | New |
| BUG-005 | Batches | Empty form shows blue outline but no error message | Medium | New |
| BUG-006 | Batches | Multiple validation errors on batch creation | High | New |
| BUG-007 | Recipe / Formula | View button shows empty details after saving new recipe | Medium | New |
| BUG-008 | Recipe / Formula | Search bar has no Clear/Reset button | Low | New |
| BUG-009 | Packing | Batch ID field accepts only numbers with no placeholder | Low | New |
| BUG-010 | Packing | No Delete/Remove button on Packing Entry History | Medium | New |
| BUG-011 | Gate Pass | No horizontal scroll - Action buttons cut off | Medium | New |
| BUG-012 | Gate Pass | Search bar has no Clear/Reset button | Low | New |
| BUG-013 | Reports | Reports page shows no data - all summary cards zero | High | New |
| BUG-014 | Audits | View button shows empty snapshot when navigating from another page | High | New |
| BUG-015 | UI/UX | No hover effects on any interactive elements | Low | New |

## 4. DETAILED TEST RESULTS BY MODULE

### 4.1 Authentication ✅ PASS (100%)

| Test Case | Result |
| --- | --- |
| TC-PROD-01: Login with valid credentials | ✅ Pass |
| TC-PROD-02: Invalid password error message | ✅ Pass |
| TC-PROD-10: Logout functionality | ✅ Pass |

Observations: Authentication works as expected. No defects found.

### 4.2 Production Dashboard ⚠️ (92% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-03: Dashboard loads with all components | ✅ Pass | - |
| TC-PROD-04: Production Stock button navigation | ✅ Pass | - |
| TC-PROD-05: Manage Batch button navigation | ✅ Pass | - |
| TC-PROD-06: 7-Day Production Trend chart displays data | ❌ Fail | BUG-001 |
| TC-PROD-07: Production Stock KPIs display correct values | ✅ Pass | - |
| TC-PROD-08: Batch Status Mix chart displays correctly | ✅ Pass | - |
| TC-PROD-09: Sidebar shows all sections | ✅ Pass | - |
| TC-PROD-11: Available Production Stock table | ✅ Pass | - |
| TC-PROD-12: Open Full Stock Page navigation | ✅ Pass | - |
| TC-PROD-13: Recent Production Batches table | ✅ Pass | - |
| TC-PROD-14: Manage Batches navigation | ✅ Pass | - |
| TC-PROD-UI-01: Dashboard responsive | ✅ Pass | - |

Issues Found:

- ❌ 7-Day Production Trend chart is completely blank with no data lines/bars

### 4.3 Available Stock ❌ (67% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-15: Page loads with all sections | ✅ Pass | - |
| TC-PROD-16: KPI cards display correct values | ⚠️ Partial | BUG-002 |
| TC-PROD-17: Table displays correct product data | ✅ Pass | - |
| TC-PROD-18: Search bar filters correctly | ✅ Pass | - |
| TC-PROD-19: Clear/Reset button clears search | ❌ Fail | BUG-003 |
| TC-PROD-UI-02: Page responsive | ✅ Pass | - |

Issues Found:

- ❌ No hover effect on KPI cards

- ❌ No Clear/Reset button on search bar

### 4.4 Finished Good Products ✅ PASS (100%)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-20: Page loads with all sections | ✅ Pass | - |
| TC-PROD-21: Table displays correct product data | ✅ Pass | - |
| TC-PROD-22: View button opens product details | ✅ Pass | - |
| TC-PROD-23: Search bar filters correctly | ✅ Pass | - |
| TC-PROD-24: Clear/Reset button clears search | ✅ Pass | - |
| TC-PROD-25: Export Excel button works | ✅ Pass | - |
| TC-PROD-UI-03: Page responsive | ✅ Pass | - |

Observations: All test cases passed. Module is fully functional.

### 4.5 Packaged Stock ✅ PASS (100%)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-26: Page loads with all sections | ✅ Pass | - |
| TC-PROD-27: Table displays correct product data | ✅ Pass | - |
| TC-PROD-28: View button opens price history | ✅ Pass | - |
| TC-PROD-29: Search bar filters correctly | ✅ Pass | - |
| TC-PROD-30: Clear/Reset button clears search | ✅ Pass | - |
| TC-PROD-UI-04: Page responsive | ✅ Pass | - |

Observations: All test cases passed. Module is fully functional.

### 4.6 Batches (Create + List) ⚠️ (83% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-31: Create Batch page loads | ✅ Pass | - |
| TC-PROD-32: Production name field accepts input | ✅ Pass | - |
| TC-PROD-33: Use saved formula option works | ✅ Pass | - |
| TC-PROD-34: Manual raw material selection works | ✅ Pass | - |
| TC-PROD-35: Add Chemical button works | ✅ Pass | - |
| TC-PROD-36: Add Item button works | ✅ Pass | - |
| TC-PROD-37: Final Production section fields | ❌ Fail | BUG-004 |
| TC-PROD-38: Form validation for empty fields | ❌ Fail | BUG-005 |
| TC-PROD-39: Validation prevents invalid batch | ❌ Fail | BUG-006 |
| TC-PROD-40: Insufficient stock validation | ✅ Pass | - |
| TC-PROD-41: All Batches page loads | ✅ Pass | - |
| TC-PROD-42: All Batches table displays data | ✅ Pass | - |
| TC-PROD-43: Search bar filters correctly | ✅ Pass | - |
| TC-PROD-44: Clear button clears search | ✅ Pass | - |
| TC-PROD-45: View button opens details | ✅ Pass | - |
| TC-PROD-46: Edit button opens edit form | ✅ Pass | - |
| TC-PROD-47: Download button works | ✅ Pass | - |
| TC-PROD-48: Batch status values display | ✅ Pass | - |
| TC-PROD-UI-05: Create Batch page responsive | ✅ Pass | - |

Issues Found:

- ❌ Size/Unit field empty and not editable

- ❌ No error messages on empty form (only blue outline)

- ❌ Multiple confusing validation errors on batch creation

### 4.7 Recipe / Formula ⚠️ (88% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-49: Create Recipe page loads | ✅ Pass | - |
| TC-PROD-50: Recipe name accepts input | ✅ Pass | - |
| TC-PROD-51: Add chemical product works | ✅ Pass | - |
| TC-PROD-52: Add packaging product works | ✅ Pass | - |
| TC-PROD-53: Remove button works | ✅ Pass | - |
| TC-PROD-54: Final product dropdown works | ✅ Pass | - |
| TC-PROD-55: Size/Unit field works | ✅ Pass | - |
| TC-PROD-56: Save button stores formula | ✅ Pass | - |
| TC-PROD-57: Form validation works | ✅ Pass | - |
| TC-PROD-58: Recipe List page loads | ✅ Pass | - |
| TC-PROD-59: Recipe List displays data | ✅ Pass | - |
| TC-PROD-60: New recipe button navigates | ✅ Pass | - |
| TC-PROD-61: Search bar filters | ❌ Fail | BUG-008 |
| TC-PROD-62: View button after saving new recipe | ❌ Fail | BUG-007 |
| TC-PROD-63: Edit button works | ✅ Pass | - |
| TC-PROD-64: Delete button works | ✅ Pass | - |
| TC-PROD-65: Cancel deletion works | ✅ Pass | - |
| TC-PROD-UI-06: Create Recipe page responsive | ✅ Pass | - |
| TC-PROD-UI-07: Recipe List page responsive | ✅ Pass | - |

Issues Found:

- ❌ No Clear/Reset button on search bar

- ❌ View button shows empty details after saving a new recipe (requires logout/login to fix)

### 4.8 Packing ❌ (78% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-66: New Packing Entry page loads | ✅ Pass | - |
| TC-PROD-67: Product dropdown works | ✅ Pass | - |
| TC-PROD-68: Quantity fields accept numeric values | ✅ Pass | - |
| TC-PROD-69: Batch ID field placeholder/validation | ❌ Fail | BUG-009 |
| TC-PROD-70: Packing Entry History page loads | ✅ Pass | - |
| TC-PROD-71: Packing Entry History table displays data | ✅ Pass | - |
| TC-PROD-72: Search bar filters correctly | ✅ Pass | - |
| TC-PROD-73: Clear button clears search | ✅ Pass | - |
| TC-PROD-74: View button opens details | ✅ Pass | - |
| TC-PROD-75: Edit button opens edit form | ✅ Pass | - |
| TC-PROD-76: Save Changes updates entry | ✅ Pass | - |
| TC-PROD-77: Cancel closes without saving | ✅ Pass | - |
| TC-PROD-78: Delete/Remove button availability | ❌ Fail | BUG-010 |
| TC-PROD-UI-08: New Packing Entry page responsive | ✅ Pass | - |
| TC-PROD-UI-09: Packing Entry History page responsive | ✅ Pass | - |

Issues Found:

- ❌ Batch ID field accepts only numbers with no placeholder/validation message

- ❌ No Delete/Remove button on Packing Entry History

### 4.9 Gate Pass ❌ (79% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-79: Create Gate Pass page loads | ✅ Pass | - |
| TC-PROD-80: Dispatch Details fields work | ✅ Pass | - |
| TC-PROD-81: Add products to gate pass | ✅ Pass | - |
| TC-PROD-82: Remove products from gate pass | ✅ Pass | - |
| TC-PROD-83: Transport fields work | ✅ Pass | - |
| TC-PROD-84: Form validation works | ✅ Pass | - |
| TC-PROD-85: Gate pass created successfully | ✅ Pass | - |
| TC-PROD-86: All Gate Passes page loads | ✅ Pass | - |
| TC-PROD-87: All Gate Passes table displays data | ✅ Pass | - |
| TC-PROD-88: Search bar filters correctly | ✅ Pass | - |
| TC-PROD-89: Clear button resets search | ❌ Fail | BUG-012 |
| TC-PROD-90: Page totals show correct values | ✅ Pass | - |
| TC-PROD-91: View button with Print/PDF | ✅ Pass | - |
| TC-PROD-92: Horizontal scroll for Action buttons | ❌ Fail | BUG-011 |
| TC-PROD-UI-10: Create Gate Pass page responsive | ✅ Pass | - |
| TC-PROD-UI-11: All Gate Passes page responsive | ❌ Fail | BUG-011 |

Issues Found:

- ❌ No horizontal scroll - Action buttons (View, Do) are cut off

- ❌ No Clear/Reset button on search bar

### 4.10 Reports ❌ (33% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-93: Reports page loads with all sections | ✅ Pass | - |
| TC-PROD-94: Date filters and Run Report work | ❌ Fail | BUG-013 |
| TC-PROD-95: Batch Wise Production Report table displays data | ❌ Fail | BUG-013 |
| TC-PROD-UI-12: Reports page responsive | ✅ Pass | - |

Issues Found:

- ❌ Summary cards show all zeros (Total Batches: 0, Planned: 0.00, Produced: 0.00, Wastage: 0.00)

- ❌ Batch Wise Production Report table is completely empty

### 4.11 Audits ⚠️ (83% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-96: Audits page loads with all sections | ✅ Pass | - |
| TC-PROD-97: Date filters work | ✅ Pass | - |
| TC-PROD-98: Reset button clears filters | ✅ Pass | - |
| TC-PROD-99: View button shows snapshot from another page | ❌ Fail | BUG-014 |
| TC-PROD-100: View button works after page refresh | ✅ Pass | - |
| TC-PROD-101: Pagination navigation works | ✅ Pass | - |
| TC-PROD-UI-13: Audits page responsive | ✅ Pass | - |

Issues Found:

- ❌ View button shows empty snapshot when navigating from another page (requires page refresh)

### 4.12 Notifications ✅ PASS (100%)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-102: Notification bell with badge | ✅ Pass | - |
| TC-PROD-103: Click icon opens All Notifications | ✅ Pass | - |
| TC-PROD-104: Individual notification details | ✅ Pass | - |
| TC-PROD-105: Back to Notifications button | ✅ Pass | - |
| TC-PROD-106: Back to Dashboard button | ✅ Pass | - |
| TC-PROD-UI-14: Notifications page responsive | ✅ Pass | - |

Observations: All test cases passed. Module is fully functional.

### 4.13 UI/UX & Responsive ⚠️ (88% Pass Rate)

| Test Case | Result | Defect |
| --- | --- | --- |
| TC-PROD-107: Hover effects on interactive elements | ❌ Fail | BUG-015 |
| TC-PROD-UI-01 to TC-PROD-UI-14: Responsive tests | ✅ Pass | - |
| TC-PROD-UI-11: All Gate Passes responsive | ❌ Fail | BUG-011 |

Issues Found:

- ❌ No hover effects on any interactive elements

- ❌ All Gate Passes table lacks horizontal scroll

### 4.14 Cross-Browser ✅ PASS (100%)

| Browser | Result |
| --- | --- |
| Google Chrome | ✅ Pass |
| Mozilla Firefox | ✅ Pass |
| Microsoft Edge | ✅ Pass |

Observations: All pages work consistently across all three browsers. No browser-specific issues found.

### 4.15 Security ✅ PASS (100%)

| Test Case | Result |
| --- | --- |
| Direct URL access without login → redirect to login | ✅ Pass |
| Session destroyed after logout | ✅ Pass |
| Disabled user cannot login | ✅ Pass |
| Supplier cannot access Production pages (403) | ✅ Pass |

Observations: All security test cases passed.

## 5. CRITICAL ISSUES REQUIRING IMMEDIATE ATTENTION

| # | Bug ID | Issue | Impact | Recommendation |
| --- | --- | --- | --- | --- |
| 1 | BUG-001 | 7-Day Production Trend chart is empty | Production users cannot track production trends over 7 days | Fix chart data fetching/rendering |
| 2 | BUG-006 | Batch creation fails with multiple validation errors | Users cannot create batches; confused by error messages | Simplify validation logic; show clear single error |
| 3 | BUG-013 | Reports page shows no data | Users cannot view production reports | Fix report data query/population |
| 4 | BUG-014 | Audit snapshot empty when navigating from another page | Audit trail visibility blocked | Fix modal data loading when coming from other pages |

## 6. RECOMMENDATIONS

### 6.1 Immediate Actions (Before Next Release)

- Fix BUG-001: 7-Day Production Trend chart data rendering

- Fix BUG-006: Batch creation validation and error messaging

- Fix BUG-013: Reports page data population

- Fix BUG-014: Audit snapshot data loading

### 6.2 High Priority Actions

- Fix BUG-007: Recipe View after saving new recipe

- Fix BUG-011: Gate Pass table horizontal scroll for Action buttons

### 6.3 Medium/Low Priority Actions

- BUG-002: Add hover effects to KPI cards

- BUG-003, BUG-008, BUG-012: Add Clear/Reset buttons to search bars

- BUG-004: Fix Size/Unit field on Create Batch

- BUG-005: Add proper error messages on form validation

- BUG-009: Add placeholder/validation for Batch ID field

- BUG-010: Add Delete button on Packing Entry History

- BUG-015: Add hover effects to all interactive elements

### 6.4 Process Improvements

- Implement automated regression tests for critical workflows

- Add data seeding for reports and charts testing

- Improve error handling to show user-friendly messages

- Conduct UI/UX audit for consistent interactive feedback

## 7. RISK ASSESSMENT

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Reports page not showing data | High | High | Fix BUG-013 immediately |
| Batch creation blocked | High | Medium | Fix BUG-006 immediately |
| Audit trail not visible | High | Medium | Fix BUG-014 immediately |
| Gate Pass actions not accessible | Medium | High | Fix BUG-011 |
| Poor UX due to missing feedback | Medium | Medium | Fix hover effects and search buttons |
| Data integrity issues | High | Low | Validate batch and recipe operations thoroughly |

## 8. CONCLUSION

The Production Module of the Cosmetic Chemical Factory ERP has been thoroughly tested with 128 test cases covering functional, UI/UX, responsive, cross-browser, and security aspects.

### Key Findings:

- 86% overall pass rate across all test cases

- 83% pass rate for critical (P0) test cases

- 15 defects identified, with 4 high-severity issues

- Most critical issues affect Reports, Audit, Dashboard Chart, and Batch Creation

### Recommendations:

The module is not ready for production deployment until the 4 high-severity issues (BUG-001, BUG-006, BUG-013, BUG-014) are resolved. These issues block core functionality and affect critical business operations.

Next Steps:

- Fix all P0 (High severity) issues

- Retest affected areas after fixes

- Fix P1 (Medium severity) issues

- Address P2/P3 issues in subsequent releases

## 9. SIGN-OFF

| Role | Name | Date |
| --- | --- | --- |
| QA Tester | Maliha Shahzad | June 24, 2026 |
| QA Lead |  |  |
| Development Lead |  |  |
| Project Manager |  |  |

End of Test Summary Report