# Supplier Module - Test Summary Report

## 1. Executive Summary

| Metric | Value |
| --- | --- |
| Total Test Cases | 113 |
| Passed | 102 |
| Failed | 11 |
| Not Executed | 0 |
| Pass Rate | 90.3% |

## 2. Test Execution Summary by Module

| Module | Total TCs | Passed | Failed | Not Executed | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Authentication - Supplier | 4 | 3 | 1 | 0 | 75.0% |
| Supplier Dashboard | 7 | 4 | 3 | 0 | 57.1% |
| My Account | 13 | 12 | 1 | 0 | 92.3% |
| Sales to Factory | 9 | 7 | 2 | 0 | 77.8% |
| Supplier Payments | 12 | 10 | 2 | 0 | 83.3% |
| Supplier Ledger | 15 | 13 | 2 | 0 | 86.7% |
| Balance & Statement | 13 | 13 | 0 | 0 | 100% |
| Supplier Reports | 7 | 6 | 1 | 0 | 85.7% |
| Supplier Audit Trail | 10 | 9 | 1 | 0 | 90.0% |
| Notifications | 3 | 2 | 1 | 0 | 66.7% |
| Browser Compatibility | 3 | 3 | 0 | 0 | 100% |
| Authentication & Session | 3 | 3 | 0 | 0 | 100% |
| Security (Auth/Authorization/Validation) | 5 | 5 | 0 | 0 | 100% |
| UI Responsiveness | 8 | 8 | 0 | 0 | 100% |
| TOTAL | 113 | 102 | 11 | 0 | 90.3% |

## 3. Defect Summary

### Critical Defects (P0) - 6

| Bug ID | Module | Description | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-001 | Authentication - Supplier | Other suppliers created by admin cannot login - "Sign in failed" error | Critical | P0 | OPEN |
| BUG-005 | My Account | Password does not update to new phone number when checkbox selected | Critical | P0 | OPEN |
| BUG-006 | Sales to Factory | Edit button visible but shows "View only" error - misleading functionality | Critical | P0 | OPEN |
| BUG-007 | Supplier Payments | Search functionality is not working | Critical | P0 | OPEN |
| BUG-011 | Supplier Audit Trail | Only Auth events logged; Purchase/Payment activities not recorded | Critical | P0 | OPEN |
| BUG-012 | Notifications | "Forbidden" error when accessing notifications | Critical | P0 | OPEN |

### High Defects (P1) - 4

| Bug ID | Module | Description | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-002 | Supplier Dashboard | Purchase Volume chart is not displayed - empty block | High | P1 | OPEN |
| BUG-003 | Supplier Dashboard | Invoice Status chart not displayed - empty block | High | P1 | OPEN |
| BUG-004 | Supplier Dashboard | KPI cards do not show hover effect | High | P1 | OPEN |
| BUG-009 | Supplier Ledger | KPI cards do not show hover effect | High | P1 | OPEN |

### Medium Defects (P2) - 2

| Bug ID | Module | Description | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| BUG-008 | Supplier Ledger | "Show Ledger" block is useless - supplier selection pre-selected | Medium | P2 | OPEN |
| BUG-010 | Supplier Reports | No reset/clear button available to remove month filter | Medium | P2 | OPEN |

## 4. Defect Analysis by Priority

| Priority | Count | Percentage | Impact |
| --- | --- | --- | --- |
| P0 - Critical | 6 | 54.5% | Blocking functionality, data integrity, security/compliance |
| P1 - High | 4 | 36.4% | Major UX/UI issues, missing data visualization |
| P2 - Medium | 2 | 18.2% | Usability issues |
| Total | 12 | 100% | - |

## 5. Module-wise Defect Breakdown

text

Authentication - Supplier (1 Defect - P0)

- BUG-001: Other suppliers cannot login - "Sign in failed" error

- TC-SUP-001: Other Supplier Login - Created by Admin

Supplier Dashboard (3 Defects)

- BUG-002: Purchase Volume chart empty block (P1)

- TC-SUP-009: Purchase Volume Chart Display

- BUG-003: Invoice Status chart empty block (P1)

- TC-SUP-010: Invoice Status Chart Display

- BUG-004: KPI cards no hover effect (P1)

- TC-SUP-008: KPI Cards - Hover Effect

My Account (1 Defect - P0)

- BUG-005: Password doesn't update to new phone number

- TC-SUP-021: Update Phone Number - Password Auto-Update

Sales to Factory (2 Defects)

- BUG-006: Edit button visible but shows "View only" error (P0)

- TC-SUP-032: View Only - No Edit Buttons

- BUG-007: Search functionality not working (P0)

- TC-SUP-037: Search Payment Records

Supplier Ledger (2 Defects)

- BUG-008: "Show Ledger" block useless (P2)

- TC-SUP-047: Supplier Selection Display - Useless Block

- BUG-009: KPI cards no hover effect (P1)

- TC-SUP-049: KPI Cards - Hover Effect

Supplier Reports (1 Defect - P2)

- BUG-010: No reset/clear button for month filter

- TC-SUP-078: Reset Filter - Click Reports Sidebar

Supplier Audit Trail (1 Defect - P0)

- BUG-011: Only Auth events logged

- TC-SUP-091: Activity Logging - Payment and Purchase Events

Notifications (1 Defect - P0)

- BUG-012: "Forbidden" error on notifications

- TC-SUP-094: View All Notifications Navigation

## 6. Defect Details

### BUG-001: Other suppliers created by admin cannot login

| Attribute | Details |
| --- | --- |
| Test Case | TC-SUP-001 |
| Module | Authentication - Supplier |
| Severity | Critical |
| Priority | P0 |
| Steps | 1. Admin creates new supplier account 2. Logout from admin 3. Navigate to Supplier login 4. Enter correct email and password 5. Click Sign In |
| Expected | Supplier should be successfully logged in and redirected to Supplier Dashboard |
| Actual | Error message "Sign in failed" displayed despite correct credentials. Only "wasim supplier" account can login |
| Business Impact | Blocking - New suppliers cannot access the system |

### BUG-005: Password does not update to new phone number

| Attribute | Details |
| --- | --- |
| Test Case | TC-SUP-021 |
| Module | My Account |
| Severity | Critical |
| Priority | P0 |
| Steps | 1. Login using phone number as password 2. Navigate to My Account 3. Change Phone number 4. Check "Set portal login password to this phone number" checkbox 5. Click "Save changes" 6. Logout 7. Attempt to login using new phone number as password |
| Expected | Password should be updated to new phone number; login successful |
| Actual | Password does NOT update to new phone number; login fails; password remains old phone number |
| Business Impact | Critical - Users cannot login after changing phone number if using phone as password |

### BUG-006: Edit button visible but shows "View only" error

| Attribute | Details |
| --- | --- |
| Test Case | TC-SUP-032 |
| Module | Sales to Factory |
| Severity | Critical |
| Priority | P0 |
| Steps | 1. Login as Supplier 2. Navigate to "Sales to Factory" page 3. Observe page for Edit buttons 4. Click Edit button |
| Expected | Since page is "View only", NO Edit button should be visible |
| Actual | Edit button is visible but when clicked shows "View only" error - misleading functionality |
| Business Impact | Confusing user experience; indicates functionality that doesn't exist |

### BUG-007: Search functionality not working on Supplier Payments

| Attribute | Details |
| --- | --- |
| Test Case | TC-SUP-037 |
| Module | Supplier Payments |
| Severity | Critical |
| Priority | P0 |
| Steps | 1. Login as Supplier 2. Navigate to "Payments" page 3. Enter search term (e.g., "ADV-0002") 4. Press Enter |
| Expected | Payment records table should filter and display matching records |
| Actual | Search functionality does not work; table remains unchanged showing all records |
| Business Impact | Users cannot find specific payment records |

### BUG-011: Audit Trail only shows Auth events

| Attribute | Details |
| --- | --- |
| Test Case | TC-SUP-091 |
| Module | Supplier Audit Trail |
| Severity | Critical |
| Priority | P0 |
| Steps | 1. Perform supplier activities (view purchases, view payments) 2. Navigate to Audits page 3. Search for purchase and payment logs |
| Expected | All activities including purchase views, payment views should be logged |
| Actual | Only Auth events (AUTH EVENTS: 18) shown; no purchase/payment activity logs |
| Business Impact | Compliance risk; no audit trail for business transactions |

### BUG-012: Notification page shows "Forbidden" error

| Attribute | Details |
| --- | --- |
| Test Case | TC-SUP-094 |
| Module | Notifications |
| Severity | Critical |
| Priority | P0 |
| Steps | 1. Login as Supplier 2. Click notification bell icon 3. OR click "View all notifications" |
| Expected | Notification dropdown/page should load successfully |
| Actual | "Forbidden" error displayed: "supplier accounts are limited to the supplier portal" |
| Business Impact | Users cannot view notifications |

## 7. Key Observations

### Positive Highlights

| Area | Achievement |
| --- | --- |
| Modules with 100% Pass Rate | 5 modules (Balance & Statement, Browser Compatibility, Security, UI Responsiveness, Session Management) |
| Security Testing | All 5 test cases passed (Session Management, IDOR, SQL Injection, XSS, RBAC) |
| Browser Compatibility | All 3 browsers tested successfully |
| UI Responsiveness | All 8 screens tested passed |
| Export Functionality | Excel and PDF export working correctly |
| Balance & Statement | All 13 test cases passed |

### Areas of Concern

| Priority | Issue | Impact |
| --- | --- | --- |
| P0 | BUG-001 - New supplier cannot login | Blocking - New users cannot access system |
| P0 | BUG-005 - Password doesn't update with phone number | Critical - Login failure after phone change |
| P0 | BUG-006 - Misleading Edit button | Critical - User confusion |
| P0 | BUG-007 - Search not working | Critical - Cannot find payment records |
| P0 | BUG-011 - Audit Trail incomplete | Critical - Compliance risk |
| P0 | BUG-012 - Notifications forbidden | Critical - Cannot view notifications |

## 8. Recommendations

### Immediate (Critical - P0)

| # | Defect | Recommendation | Priority |
| --- | --- | --- | --- |
| 1 | BUG-001 | Fix supplier registration/login flow to allow all valid supplier accounts to login | URGENT |
| 2 | BUG-005 | Fix password update mechanism when phone number is used as password | URGENT |
| 3 | BUG-006 | Remove Edit button from View Only page OR enable actual edit functionality | URGENT |
| 4 | BUG-007 | Fix search functionality on Supplier Payments page | URGENT |
| 5 | BUG-011 | Implement comprehensive audit logging for all supplier activities | URGENT |
| 6 | BUG-012 | Fix notification access for supplier role | URGENT |

### High Priority (P1)

| # | Defect | Recommendation | Priority |
| --- | --- | --- | --- |
| 7 | BUG-002 | Fix Purchase Volume chart rendering | HIGH |
| 8 | BUG-003 | Fix Invoice Status chart rendering | HIGH |
| 9 | BUG-004 | Add hover effects to KPI cards on Dashboard | HIGH |
| 10 | BUG-009 | Add hover effects to KPI cards on Ledger page | HIGH |

### Medium Priority (P2)

| # | Defect | Recommendation | Priority |
| --- | --- | --- | --- |
| 11 | BUG-008 | Remove unnecessary "Show Ledger" block or make it functional | MEDIUM |
| 12 | BUG-010 | Add reset/clear button for month filter on Reports page | MEDIUM |

## 9. Risk Assessment

| Risk Level | Description | Impact |
| --- | --- | --- |
| CRITICAL | BUG-001 - New suppliers cannot login | System access blocked for new users |
| CRITICAL | BUG-005 - Password doesn't update with phone | Users locked out after phone change |
| CRITICAL | BUG-011 - Audit Trail incomplete | Compliance/regulatory risk |
| HIGH | BUG-002, BUG-003 - Charts not displaying | Missing data visualization |
| HIGH | BUG-007 - Search not working | Cannot find payment records |
| HIGH | BUG-012 - Notifications forbidden | No notification access |
| MEDIUM | BUG-006 - Misleading Edit button | User confusion |
| LOW | BUG-008, BUG-009, BUG-010 | UI/UX issues |

## 10. Test Coverage Summary

| Category | Coverage |
| --- | --- |
| Functional Testing | 100% (All modules covered) |
| UI/UX Testing | 100% (All pages tested) |
| Responsive Testing | 100% (8 screens tested) |
| Browser Compatibility | 100% (Chrome, Firefox, Edge) |
| Security Testing | 100% (5 test cases passed) |
| Authorization Testing | 100% (IDOR, RBAC tested) |
| Input Validation | 100% (SQL Injection, XSS tested) |
| Export Functionality | 100% (Excel, PDF tested) |

## 11. Module-wise Performance Chart

Module                     TCs    Passed    Failed    Pass Rate

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Authentication              4       3         1         75.0%

Dashboard                   7       4         3         57.1%

My Account                 13      12         1         92.3%

Sales to Factory            9       7         2         77.8%

Payments                   12      10         2         83.3%

Ledger                     15      13         2         86.7%

Balance & Statement        13      13         0         100%

Reports                     7       6         1         85.7%

Audit Trail                10       9         1         90.0%

Notifications               3       2         1         66.7%

Browser Compatibility       3       3         0         100%

Security                    5       5         0         100%

UI Responsiveness           8       8         0         100%

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

TOTAL                     113     102        11         90.3%

## 12. Conclusion

The Supplier Module has been thoroughly tested with 113 test cases covering 13 modules. The overall pass rate is 90.3%, with 11 failed and 0 not executed test cases.

### Key Achievements

- ✅ 5 modules achieved 100% pass rate

- ✅ Security testing all passed

- ✅ Browser compatibility all passed

- ✅ UI Responsiveness all passed

- ✅ Balance & Statement module fully functional

### Critical Issues

- ⚠️ 6 Critical (P0) defects identified:

  - BUG-001 - New supplier login failure

  - BUG-005 - Password doesn't update with phone number

  - BUG-006 - Misleading Edit button

  - BUG-007 - Search not working on Payments

  - BUG-011 - Audit Trail incomplete

  - BUG-012 - Notifications forbidden

### Overall Status

⚠️ NOT RECOMMENDED for Production - Critical Fixes Required

The Supplier module has significant critical defects that must be resolved before production deployment. The most critical issues affect:

- User Access (BUG-001, BUG-005)

- Security/Compliance (BUG-011)

- Core Functionality (BUG-007, BUG-012)

- User Experience (BUG-006)

All P0 defects must be fixed and retested before the module can be considered for production release.

Report Generated: 2026-07-08
Tester: Maliha Shahzad
Module: Supplier Module