# Salesman Module - Test Summary Report

## 1. Executive Summary

| Metric | Value |
| --- | --- |
| Total Test Cases | 181 |
| Passed | 177 |
| Failed | 3 |
| Not Executed | 1 |
| Pass Rate | 97.8% |

## 2. Test Execution Summary by Module

| Module | Total TCs | Passed | Failed | Not Executed | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Authentication - Salesman | 3 | 3 | 0 | 0 | 100% |
| Dashboard | 19 | 19 | 0 | 0 | 100% |
| New Order | 12 | 12 | 0 | 0 | 100% |
| All Orders | 10 | 10 | 0 | 0 | 100% |
| Product Availability | 5 | 5 | 0 | 0 | 100% |
| New Stock Request | 11 | 10 | 1 | 0 | 90.9% |
| All Stock Requests | 7 | 7 | 0 | 0 | 100% |
| Stock Ledger | 9 | 9 | 0 | 0 | 100% |
| My Customers | 9 | 9 | 0 | 0 | 100% |
| Visit Log | 8 | 8 | 0 | 0 | 100% |
| Customer Ledger | 13 | 13 | 0 | 0 | 100% |
| Record Payment | 9 | 9 | 0 | 0 | 100% |
| Payment Methods | 8 | 6 | 2 | 0 | 75.0% |
| Sales Reports | 13 | 12 | 1 | 0 | 92.3% |
| Audit Trail | 10 | 10 | 0 | 0 | 100% |
| Notifications | 8 | 8 | 0 | 0 | 100% |
| UI Responsiveness | 15 | 15 | 0 | 0 | 100% |
| Browser Compatibility | 3 | 3 | 0 | 0 | 100% |
| Security (Auth/Authorization/Validation) | 8 | 8 | 0 | 0 | 100% |
| TOTAL | 181 | 177 | 3 | 1 | 97.8% |

## 3. Defect Summary

### Critical Defects (P0) - 1

| Bug ID | Module | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| BUG-002 | Payment Methods | Payment Methods accepts emojis/special characters/Integers in Method name field | Critical | OPEN |

### High Defects (P1) - 1

| Bug ID | Module | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| BUG-001 | New Stock Request | Submit request without selecting product does not show validation error | High | OPEN |

### Medium Defects (P2) - 1

| Bug ID | Module | Description | Severity | Status |
| --- | --- | --- | --- | --- |
| BUG-003 | Sales Reports | Duplicate "Customer Ledger" and "Record Payment" buttons appear on Sales Reports page | Medium | OPEN |

## 4. Module-wise Defect Breakdown

Payment Methods (1 Defect - P0)

- BUG-002: Emojis/Special characters/Integers accepted in Method name field

- TC-SM-122: Special Characters (😊😊😊😊)

- TC-SM-123: Numbers Only (1234)

New Stock Request (1 Defect - P1)

- BUG-001: No validation error when submitting without selecting product

- TC-SM-059: Mandatory Field Validation

Sales Reports (1 Defect - P2)

- BUG-003: Duplicate Customer Ledger and Record Payment buttons

- TC-SM-137: Duplicate Buttons - Customer Ledger & Record Payment

## 5. Defect Analysis by Priority

| Priority | Count | Percentage | Impact |
| --- | --- | --- | --- |
| P0 - Critical | 1 | 33.3% | Data integrity issue; invalid data entering system |
| P1 - High | 1 | 33.3% | User experience issue; no feedback on form submission |
| P2 - Medium | 1 | 33.3% | UI duplication; minor usability issue |
| Total | 3 | 100% | - |

## 6. Requirements Traceability - Defect Mapping

| Defect ID | Requirement | Description | Status |
| --- | --- | --- | --- |
| BUG-001 | REQ-SR-06 | Validation error should display when submitting request without selecting product | ❌ Failed |
| BUG-002 | REQ-PMT-03 | Special characters/emojis should be restricted in Method name field | ❌ Failed |
| BUG-002 | REQ-PMT-04 | Pure numeric values should be restricted in Method name field | ❌ Failed |
| BUG-003 | REQ-SR-13 | Only one set of Customer Ledger and Record Payment buttons should appear | ❌ Failed |

## 7. Key Observations

### Positive Highlights

| Area | Achievement |
| --- | --- |
| Overall Pass Rate | 97.8% - Excellent |
| Modules with 100% Pass Rate | 15 out of 19 modules |
| Authentication | All 3 test cases passed |
| Dashboard | All 19 test cases passed |
| Security Testing | All 8 test cases passed (Session Management, IDOR, SQL Injection, XSS, RBAC) |
| Browser Compatibility | All 3 browsers tested successfully |
| UI Responsiveness | All 15 test cases passed |
| Audit Trail | All 10 test cases passed |
| Customer Ledger | All 13 test cases passed |

### Areas of Concern

| Priority | Issue | Impact |
| --- | --- | --- |
| P0 | BUG-002 - Payment Methods accepts emojis/special characters/Integers | Data integrity issue; invalid method names entering system |
| P1 | BUG-001 - New Stock Request - No validation error on empty form | User confusion; form submits/silently fails without feedback |
| P2 | BUG-003 - Duplicate buttons on Sales Reports page | Minor UI/UX issue; page clutter |

## 8. Defect Details

### BUG-001: New Stock Request - Submit request without selecting product does not show validation error

| Attribute | Details |
| --- | --- |
| Test Case | TC-SM-059 |
| Module | New Stock Request |
| Severity | High |
| Priority | P1 |
| Steps to Reproduce | 1. Login as Salesman (Ahmed Khan) 2. Click "New Stock Request" from sidebar 3. Leave "Select finished product —" dropdown empty 4. Leave "Qty" field empty 5. Click "Submit requests to distributor" button |
| Expected Result | Validation error message "Please select a finished product" should be displayed; request should not be submitted |
| Actual Result | No validation error is displayed; form attempts to submit or silently fails without any user feedback |
| Business Impact | Users may believe request was submitted when it wasn't; poor user experience |

### BUG-002: Payment Methods accepts emojis/special characters/Integers in Method name field

| Attribute | Details |
| --- | --- |
| Test Cases | TC-SM-122, TC-SM-123 |
| Module | Payment Methods |
| Severity | Critical |
| Priority | P0 |
| Steps to Reproduce | 1. Login as Salesman 2. Click "Payment Methods" from sidebar 3. Enter emojis (😊😊😊😊) or numbers only (1234) in Method name field 4. Click "Add method" |
| Expected Result | Only valid characters (letters, numbers, spaces) should be allowed; emojis/special characters should be restricted or validation error displayed |
| Actual Result | Emojis/special characters and integers are accepted and added to Configured methods table |
| Business Impact | Data integrity issue; invalid payment method names can be stored; potential display issues; future reporting may be affected |

### BUG-003: Duplicate "Customer Ledger" and "Record Payment" buttons on Sales Reports page

| Attribute | Details |
| --- | --- |
| Test Case | TC-SM-137 |
| Module | Sales Reports |
| Severity | Medium |
| Priority | P2 |
| Steps to Reproduce | 1. Login as Salesman 2. Navigate to Sales Reports page 3. Observe "Customer Ledger" and "Record Payment" buttons near the orders table/search 4. Observe "Customer Ledger" and "Record Payment" buttons in the cards/summary section 5. Click both sets of buttons |
| Expected Result | Only one set of "Customer Ledger" and "Record Payment" buttons should be displayed on the page |
| Actual Result | Two identical sets of "Customer Ledger" and "Record Payment" buttons appear on the same page (duplication issue) - both navigate to the same pages |
| Business Impact | Minor UI/UX issue; page clutter; potential user confusion |

## 9. Recommendations

### Immediate (Critical - P0)

| # | Defect | Recommendation | Priority |
| --- | --- | --- | --- |
| 1 | BUG-002 | Implement input validation on Payment Methods name field to restrict special characters, emojis, and pure numeric values. Allow only letters, numbers, and spaces. | URGENT |

### High Priority (P1)

| # | Defect | Recommendation | Priority |
| --- | --- | --- | --- |
| 2 | BUG-001 | Implement validation on New Stock Request form to display error message when product not selected. Ensure form does not submit without proper validation. | HIGH |

### Medium Priority (P2)

| # | Defect | Recommendation | Priority |
| --- | --- | --- | --- |
| 3 | BUG-003 | Remove duplicate "Customer Ledger" and "Record Payment" buttons from Sales Reports page. Keep only one set. | MEDIUM |

## 10. Risk Assessment

| Risk Level | Description | Impact |
| --- | --- | --- |
| HIGH | Payment Methods accepting invalid data (BUG-002) | Data integrity; invalid data in system |
| MEDIUM | Missing validation on New Stock Request (BUG-001) | Poor UX; form submission confusion |
| LOW | Duplicate buttons on Sales Reports (BUG-003) | Minor UI/UX issue |

## 11. Test Coverage Summary

| Category | Coverage |
| --- | --- |
| Functional Testing | 100% (All modules covered) |
| UI/UX Testing | 100% (All pages tested) |
| Responsive Testing | 100% (15 screens tested) |
| Browser Compatibility | 100% (Chrome, Firefox, Edge) |
| Security Testing | 100% (8 test cases passed) |
| Authorization Testing | 100% (IDOR, RBAC tested) |
| Input Validation | 100% (SQL Injection, XSS tested) |

## 12. Conclusion

The Salesman Module has been thoroughly tested with 181 test cases covering 19 modules. The overall pass rate is 97.8%, with 3 failed and 1 not executed test cases.

### Key Achievements

- ✅ 15 modules achieved 100% pass rate

- ✅ Security testing all passed

- ✅ Browser compatibility all passed

- ✅ UI Responsiveness all passed

### Critical Issues

- ⚠️ BUG-002 - Payment Methods accepts invalid input (emojis, special characters, integers) - P0 Critical

- ⚠️ BUG-001 - New Stock Request missing validation - P1 High

- ⚠️ BUG-003 - Duplicate buttons on Sales Reports - P2 Medium

### Overall Status

✅ PASS with Critical Issues

The module is functionally stable with high test coverage. However, BUG-002 (Payment Methods) must be fixed before production deployment as it affects data integrity. BUG-001 should also be addressed to ensure proper user feedback on form submissions.

Report Generated: 2026-07-07
Tester: Maliha Shahzad
Module: Salesman Module