# Distributor Module - Test Summary Report

## 1. Executive Summary

| Metric | Value |
| --- | --- |
| Total Test Cases | 169 |
| Passed | 152 |
| Failed | 11 |
| Not Executed | 6 |
| Pass Rate | 89.9% |

## 2. Test Execution Summary by Module

| Module | Total TCs | Passed | Failed | Not Executed | Pass Rate |
| --- | --- | --- | --- | --- | --- |
| Authentication | 8 | 7 | 0 | 1 | 87.5% |
| Dashboard | 10 | 8 | 2 | 0 | 80.0% |
| My Sales Team | 7 | 4 | 3 | 0 | 57.1% |
| Sales Team Orders | 7 | 5 | 1 | 1 | 71.4% |
| Request from Warehouse | 7 | 7 | 0 | 0 | 100% |
| My Warehouse Requests | 6 | 6 | 0 | 0 | 100% |
| Salesman Stock Requests | 7 | 7 | 0 | 0 | 100% |
| My Stock on Hand | 3 | 3 | 0 | 0 | 100% |
| Receive Salesman Payment | 8 | 7 | 1 | 0 | 87.5% |
| Payment Methods | 6 | 4 | 2 | 0 | 66.7% |
| Stock Ledger | 8 | 8 | 0 | 0 | 100% |
| Invoices | 4 | 4 | 0 | 0 | 100% |
| Account Ledger | 7 | 5 | 1 | 1 | 71.4% |
| Reports | 19 | 14 | 4 | 1 | 73.7% |
| Reports - Warehouse Requests | 5 | 5 | 0 | 0 | 100% |
| Reports - Salesman Requests | 4 | 4 | 0 | 0 | 100% |
| Reports - Customer Orders | 4 | 4 | 0 | 0 | 100% |
| Reports - Payments | 7 | 5 | 1 | 1 | 71.4% |
| Audits | 8 | 7 | 1 | 0 | 87.5% |
| Notifications | 8 | 8 | 0 | 0 | 100% |
| UI Responsiveness | 15 | 14 | 1 | 0 | 93.3% |
| Security (Authorization/Validation) | 6 | 6 | 0 | 0 | 100% |
| TOTAL | 169 | 152 | 11 | 6 | 89.9% |

## 3. Defect Summary

### Critical Defects (P0) - 4

| Bug ID | Module | Description | Status |
| --- | --- | --- | --- |
| BUG-003 | My Sales Team | Delete button for salesman does not work / no action on click | OPEN |
| BUG-006 | Payment Methods | Payment Methods accepts emojis/special characters in Method name field | OPEN |
| BUG-010 | Audits | Audit Trail only shows Login/Logout events, not recording order, delivery, or payment activities | OPEN |
| BUG-011 | Receive Salesman Payment | Payment Receipts table is not responsive and displays distorted/garbled data | OPEN |

### Major Defects (P1) - 4

| Bug ID | Module | Description | Status |
| --- | --- | --- | --- |
| BUG-002 | Dashboard | Customer Orders Trend chart missing blue "Orders" line | OPEN |
| BUG-007 | Account Ledger | Customer payment of PKR 300 is recorded but not displayed in Customer Payment Receipts | OPEN |
| BUG-008 | Reports | Financial Position (Period) block and its cards are not clickable/navigable | OPEN |
| BUG-011 | Receive Salesman Payment | Payment Receipts table displays distorted/garbled data | OPEN |

### Minor Defects (P2) - 4

| Bug ID | Module | Description | Status |
| --- | --- | --- | --- |
| BUG-001 | Dashboard | KPI cards on Distributor Dashboard have no hover effect | OPEN |
| BUG-004 | Sales Team Orders | Month filter placeholder "mm/dd/yy" is not responsive | OPEN |
| BUG-005 | My Sales Team | "+ Add salesman" button appears twice on the page (duplication) | OPEN |
| BUG-009 | Reports | No reset/clear button available to remove date filter on Reports page | OPEN |

## 4. Module-wise Defect Breakdown

Dashboard (2 Defects)

BUG-001: KPI cards - No hover effect (P2)

BUG-002: Customer Orders Trend - Blue line missing (P1)

My Sales Team (2 Defects)

BUG-003: Delete button not working (P0)

BUG-005: Duplicate Add Salesman button (P2)

Sales Team Orders (1 Defect)

BUG-004: Date filter placeholder not responsive (P2)

Payment Methods (1 Defect)

BUG-006: Emojis/Special characters accepted (P0)

Account Ledger (1 Defect)

BUG-007: Payment receipt not displayed (P1)

Reports (2 Defects)

BUG-008: Financial Position not clickable (P1)

BUG-009: No reset/clear button for date filters (P2)

Audits (1 Defect)

BUG-010: Only Auth events logged (P0)

Receive Salesman Payment (1 Defect)

BUG-011: Payment Receipts table distorted (P1/P0)

## 5. Risk Assessment

| Risk Level | Number of Defects | Critical Impact |
| --- | --- | --- |
| HIGH | 4 | Data logging failure, Security risk (audit), Payment UI broken |
| MEDIUM | 4 | Missing key data in Reports, Payment discrepancy, Navigation issue |
| LOW | 3 | UI/UX issues (hover, responsiveness, duplication) |

## 6. Key Observations

### Positive

- 13 modules achieved 100% pass rate including:

  - Request from Warehouse

  - Salesman Stock Requests

  - Stock Ledger

  - Notifications

  - Invoices

- Security testing (SQL Injection, XSS, IDOR, Session Management) all passed

- UI Responsiveness tested across 15 screens with only 1 failure

### Areas of Concern

| Priority | Issue | Impact |
| --- | --- | --- |
| P0 | BUG-003 - Delete salesman button not working | Blocks deletion of salesman records; no workaround |
| P0 | BUG-006 - Payment Methods accepts emojis | Data integrity issue; invalid data enters system |
| P0 | BUG-010 - Audit Trail incomplete | Compliance risk; no proper audit logging |
| P0 | BUG-011 - Payment Receipts table distorted | Payment management broken on tablet/mobile |

## 7. Recommendations

### Immediate (Critical Fixes Required)

- BUG-003 - Fix Delete button functionality on My Sales Team page

- BUG-006 - Implement input validation for Payment Methods name field

- BUG-010 - Implement comprehensive Audit Trail logging for all actions

- BUG-011 - Fix responsive rendering of Payment Receipts table

### High Priority

- BUG-002 - Add missing blue "Orders" line in Customer Orders Trend chart

- BUG-007 - Fix payment receipt visibility in Account Ledger

- BUG-008 - Make Financial Position block clickable in Reports

### Medium Priority

- BUG-004 - Improve responsiveness of date filter placeholders

- BUG-005 - Remove duplicate Add Salesman button

- BUG-001 - Add hover effects to KPI cards

- BUG-009 - Add Reset/Clear button for date filters in Reports

## 8. Conclusion

The Distributor Module has been thoroughly tested with 169 test cases covering 22 modules. The overall pass rate is 89.9%, with 11 failed and 6 not executed test cases.

Key Concerns:

- 4 Critical (P0) defects block key functionalities (Delete, Audit Trail, Payment Methods validation, UI rendering)

- Audit Trail not capturing business transactions is a significant compliance risk

- Payment Receipts table rendering issue affects mobile usability

Overall Status: ⚠️ Conditional Pass - Requires critical defect fixes before production deployment

Report Generated: 2026-07-06
Tester: Maliha Shahzad
Module: Distributor Dashboard & Management