### Test Summary Report: Factory Dashboard & Modules

Project: Factory Module
Report Date: June 19, 2026
Prepared By: Maliha Shahzad

### 1. Executive Summary

This report summarizes the testing efforts for the Factory Module, covering the Dashboard, Approvals, Factory Stock, Packaged Stock, Finished Good Products, Gate Pass, Reports, Audits, Transfer Stock, Notifications, and associated functionalities.

A total of 84 test cases were executed. The overall status is 85.71% Pass.

While the core functionalities are stable and most features work as expected, four critical defects have been identified and logged. These defects, particularly in the Dashboard Charts (DEFECT-FACT-001), Audit Snapshot (DEFECT-FACT-003), and Transfer Stock (DEFECT-FACT-004), represent a significant risk to the user experience and data integrity perception. The unresponsive Gate Pass table (DEFECT-FACT-002) also poses a major usability blocker for a key workflow.

A focused effort from the development team is required to resolve these P1 issues before the final release.

### 2. Test Execution Summary

| Metric | Value |
| --- | --- |
| Total Test Cases Planned | 84 |
| Total Test Cases Executed | 84 |
| Passed | 72 |
| Failed | 4 |
| Pass Rate | 85.71% |
| Critical Failures (P0) | 3 |
| High Failures (P1) | 1 |
| Defects Identified | 4 |

### 3. Defect Summary

| Defect ID | Module | Summary | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| DEFECT-FACT-001 | Factory Dashboard | 7-Day Factory Flow and Movement Source Mix charts disappear when navigating back from another page. | High | P1 | New |
| DEFECT-FACT-002 | Gate Pass | The "All Gate Passes" table is not responsive. Action buttons (View, Do) are cut off and no horizontal scroll is available. | Medium | P2 | New |
| DEFECT-FACT-003 | Audits | The "View" button on the Audits page shows an empty/blank snapshot when navigating from another page. | High | P1 | New |
| DEFECT-FACT-004 | Transfer Stock | Clicking "Save" after editing an existing transfer causes an HTTP 500 error, though changes are saved successfully. | High | P1 | New |

### 4. Detailed Test Case Results by Module

| Module | Total Test Cases | Passed | Failed | Pass Rate | Key Defects Found |
| --- | --- | --- | --- | --- | --- |
| Authentication | 3 | 3 | 0 | 100% | - |
| Factory Dashboard | 9 | 8 | 1 | 89% | DEFECT-FACT-001 |
| Factory Approvals | 5 | 5 | 0 | 100% | - |
| Factory Stock | 18 | 18 | 0 | 100% | - |
| Packaged Stock | 4 | 4 | 0 | 100% | - |
| Finished Good Products | 4 | 4 | 0 | 100% | - |
| Gate Pass | 14 | 13 | 1 | 93% | DEFECT-FACT-002 |
| Reports | 4 | 4 | 0 | 100% | - |
| Audits | 7 | 6 | 1 | 86% | DEFECT-FACT-003 |
| Transfer Stock | 3 | 2 | 1 | 67% | DEFECT-FACT-004 |
| Notifications | 5 | 5 | 0 | 100% | - |
| UI Responsiveness | 11 | 10 | 1 | 91% | DEFECT-FACT-002 |
| Browser Compatibility | 3 | 3 | 0 | 100% | - |
| Security | 4 | 4 | 0 | 100% | - |
| TOTAL | 84 | 72 | 4 | 85.71% | - |

### 5. Detailed Test Findings

#### 5.1. Critical & High Priority Failures (Requiring Immediate Attention)

- DEFECT-FACT-001: Dashboard Charts Disappear After Navigation

  - Impact: Critical loss of operational insights. Users must re-render charts or perform a full page refresh to view data, significantly hindering their ability to monitor factory operations efficiently.

  - Root Cause (Suspected): Chart.js initialization is tied only to the initial page load. Subsequent navigation (e.g., via sidebar) does not trigger re-initialization, causing the chart containers to remain empty.

  - Recommendation: Implement logic to re-initialize charts on every DOMContentLoaded or turbo:load event, or use a framework-specific hook to ensure charts are rendered upon page navigation.

- DEFECT-FACT-003: Audit View Button Shows Empty Snapshot

  - Impact: Users are unable to view critical audit trail details when navigating from another page. This completely blocks visibility into change history, damaging user trust and requiring a cumbersome page refresh to work around.

  - Root Cause (Suspected): The AJAX/API call to fetch the snapshot data is not triggered correctly when the page is loaded via browser navigation (pushState). The required parameters are not being passed to the modal.

  - Recommendation: Debug the navigation lifecycle of the page and ensure the API call is triggered each time the page becomes active. Use event listeners for page navigation or ensure the modal fetches data on open using the correct context.

- DEFECT-FACT-004: Edit Transfer Causes HTTP 500 Error (Despite Save Success)

  - Impact: User confusion and loss of trust. The error message leads the user to believe the update failed, potentially causing them to retry the action multiple times and creating a frustrating experience.

  - Root Cause (Suspected): The PHP script is throwing an error after the database update is successful. This is likely due to a redirect, header, or rendering issue that occurs post-save.

  - Recommendation: Investigate the server-side code executed after the UPDATE query. Check for PHP errors, incorrect redirect headers, or attempts to render a success message with invalid data. The fix involves ensuring the script terminates cleanly after the transaction is committed.

#### 5.2. Medium Priority Failures

- DEFECT-FACT-002: All Gate Passes Table Not Responsive

  - Impact: Blocks the user from completing the gate pass workflow. The "View" and "Do" action buttons are hidden, making it impossible to process gate passes without manual screen adjustment.

  - Root Cause (Suspected): The table lacks a responsive design. CSS classes for overflow control are missing or not applied correctly to the table's container.

  - Recommendation: Wrap the table in a div with the overflow-x: auto; CSS property. Ensure the table is styled to prevent column overflow and that all column widths are appropriately set to be responsive.

### 6. Conclusion and Recommendations

The Factory Module is functionally robust, with a high pass rate of 85.71%. Most pages and critical workflows (like stock operations, approvals, and reporting) are functioning as expected.

However, the presence of 3 High-severity (P1) and 1 Medium-severity (P2) defect is a major concern.

Recommendations:

- Immediate Bug Fixing: The development team should prioritize fixing DEFECT-FACT-001, DEFECT-FACT-003, and DEFECT-FACT-004 as they are P1 issues that severely impact core user workflows and confidence.

- Retesting on Fix: The assigned test cases (TC-FACT-9, TC-FACT-63, TC-FACT-67) must be retested thoroughly upon the deployment of fixes for the associated defects.

- UI/UX Fix: Address the responsiveness issue in the Gate Pass table (DEFECT-FACT-002) as it is a key functional block for Factory Users.

- Deployment Decision: It is not recommended to deploy to production without resolving the P1 defects, as they will negatively impact user experience and data visibility from day one.