## Executive Summary

A comprehensive testing effort was conducted on the Cosmetic Manufacturing System, resulting in 54 passing test cases and 12 failed test cases. The testing uncovered 12 distinct defects, predominantly related to permission errors for Super Admin users and UI inconsistencies. Critical issues were identified in the Purchases, Suppliers, and Products modules, requiring immediate attention.

## Overall Statistics

| Metric | Count |
| --- | --- |
| Total Test Cases | 66 |
| Passed | 54 |
| Failed | 12 |
| Defects Identified | 12 |
| High Severity Defects | 7 |
| Medium Severity Defects | 2 |
| Low Severity Defects | 3 |

## Defect Summary

| Defect ID | Module | Title | Severity | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| DEFECT-001 | Dashboard | KPI cards do not navigate to respective pages | Medium | P1 | Open |
| DEFECT-002 | Dashboard | Top Customers by Sales and Top Product Sales charts show no data | High | P1 | Open |
| DEFECT-003 | Suppliers | Supplier Name click shows "Forbidden: insufficient permissions" | High | P1 | Open |
| DEFECT-004 | Suppliers | Supplier Card button shows "Forbidden: insufficient permissions" | High | P1 | Open |
| DEFECT-005 | Purchases | View Invoice and PDF buttons show "Forbidden: insufficient permissions" | High | P1 | Open |
| DEFECT-006 | Chemical Products/Packing/Finished Good | Inventory Detail button shows "Forbidden: insufficient permissions" | High | P1 | Open |
| DEFECT-007 | Products | Inconsistent action button styles across product pages | Low | P2 | Open |
| DEFECT-008 | Gate Pass | All Gate Passes page has UI responsiveness issues | Low | P2 | Open |
| DEFECT-009 | Reports | "All Time" button navigates to All Reports instead of showing all records | Medium | P1 | Open |
| DEFECT-010 | Authentication | Change Password - Back button shows 404 Page Not Found | Medium | P1 | Open |
| DEFECT-011 | Supplier Ledger | Post Payment button shows "Forbidden: insufficient permissions" | High | P1 | Open |
| DEFECT-012 | Purchases | Purchase List page is not responsive - text overlapping | Low | P2 | Open |

## Defects by Module

### Dashboard Module (2 Defects)

- DEFECT-001: KPI cards not clickable (Medium severity)

- DEFECT-002: Two charts showing no data (High severity)

### Suppliers Module (2 Defects)

- DEFECT-003: Supplier name click - permission error (High severity)

- DEFECT-004: Supplier Card button - permission error (High severity)

### Purchases Module (3 Defects)

- DEFECT-005: View Invoice & PDF buttons - permission errors (High severity)

- DEFECT-012: Purchase List - text overlapping/responsiveness issue (Low severity)

- DEFECT-003 (also affects Purchases): Supplier name click in Purchase List

### Products Module (2 Defects)

- DEFECT-006: Inventory Detail button - permission errors across Chemical/Packing/Finished Good products (High severity)

- DEFECT-007: Inconsistent action button styles across product pages (Low severity)

### Gate Pass Module (1 Defect)

- DEFECT-008: All Gate Passes page - Download button hidden, no horizontal scroll (Low severity)

### Reports Module (1 Defect)

- DEFECT-009: "All Time" button redirects incorrectly (Medium severity)

### Authentication Module (1 Defect)

- DEFECT-010: Change Password - Back button shows 404 error (Medium severity)

### Supplier Ledger Module (1 Defect)

- DEFECT-011: Post Payment button - permission error (High severity)

## Critical Issues (Requiring Immediate Attention)

### 1. Widespread Permission Errors (P1, High Severity)

Multiple modules are incorrectly blocking Super Admin access:

- Supplier name clicks (Suppliers & Purchases)

- Supplier Card button

- View Invoice and PDF buttons (Purchases)

- Inventory Detail button (all product types)

- Post Payment button (Supplier Ledger)

Root Cause Likely: Incorrect permission/role checking logic in the backend, or missing permission assignments for Super Admin role.

### 2. Dashboard Charts Missing Data (DEFECT-002, High Severity)

- Top Customers by Sales chart - completely empty

- Top Product Sales chart - completely empty

Impact: Critical sales insights unavailable to administrators.

## Medium Priority Issues

| Issue | Impact |
| --- | --- |
| Dashboard KPI cards not navigable (DEFECT-001) | Reduced efficiency; users must use sidebar |
| "All Time" button redirects incorrectly (DEFECT-009) | Cannot view all-time records |
| Change Password Back button shows 404 (DEFECT-010) | User navigation broken |

## Low Priority/UI Issues

| Issue | Impact |
| --- | --- |
| Inconsistent button styles across product pages (DEFECT-007) | UI inconsistency, user confusion |
| Gate Pass UI responsiveness issues (DEFECT-008) | Download button hidden, no horizontal scroll |
| Purchase List text overlapping (DEFECT-012) | Data not readable |

## Test Coverage

### Modules Tested

| Module | Test Cases | Pass | Fail |
| --- | --- | --- | --- |
| Authentication (Login, Logout, Change Password) | 11 | 9 | 2 |
| Dashboard | 14 | 12 | 2 |
| Stock Overview | 11 | 11 | 0 |
| Suppliers | 3 | 1 | 2 |
| Supplier Ledger | 3 | 2 | 1 |
| Purchases | 8 | 5 | 3 |
| Chemical Products | 3 | 2 | 1 |
| Packing Products | 4 | 3 | 1 |
| Finished Good Products | 2 | 0 | 2 |
| Gate Pass | 7 | 5 | 2 |
| Reports | 8 | 7 | 1 |
| Audit | 7 | 7 | 0 |
| Users | 8 | 8 | 0 |
| Settings | 7 | 7 | 0 |
| UI Responsiveness | 17 | 14 | 3 |

## Recommendations

### Immediate (Critical - P1)

- Fix permission logic for all "Forbidden: insufficient permissions" errors

- Investigate chart data sources for DEFECT-002 (Top Customers/Products Sales charts)

- Make KPI cards clickable (DEFECT-001) with proper navigation links

- Fix "All Time" button navigation (DEFECT-009)

- Fix Change Password Back button (DEFECT-010)

### Short-term (High - P1/P2)

- Standardize product page action buttons (DEFECT-007) - choose icons or text

- Fix Gate Pass responsiveness issues (DEFECT-008) - make Download button visible, add horizontal scroll

- Fix Purchase List text overlapping (DEFECT-012) - implement responsive table design

## Retesting Required After Fixes

All 12 failed test cases need to be retested after defects are resolved:

| Test Case | Description | Defect |
| --- | --- | --- |
| TC-08 | KPI cards clickable | DEFECT-001 |
| TC-17 | Top Customers by Sales chart | DEFECT-002 |
| TC-18 | Top Product Sales chart | DEFECT-002 |
| TC-22-2 | Supplier name click | DEFECT-003 |
| TC-22-3 | Supplier Card button | DEFECT-004 |
| TC-25-3 | Purchase View/PDF buttons | DEFECT-005 |
| TC-26-3 | Chemical Inventory Detail | DEFECT-006 |
| TC-27-4 | Packing Inventory Detail | DEFECT-006 |
| TC-28-1 | Finished Good Detail button | DEFECT-006 |
| TC-28-2 | Button consistency | DEFECT-007 |
| TC-30-2 | Gate Pass responsiveness | DEFECT-008 |
| TC-31-1d | All Time button | DEFECT-009 |
| TC-41-2 | Change Password Back button | DEFECT-010 |
| TC-23-2 | Post Payment button | DEFECT-011 |
| TC-47 | Purchase List responsiveness | DEFECT-012 |

## Test Summary by Tester

| Tester | Test Cases Executed | Pass | Fail |
| --- | --- | --- | --- |
| Maliha Shahzad | 66 | 54 | 12 |

Test Period: 17-18 June 2026

Report prepared by Maliha Shahzad

Note: For complete test case details, refer to TESTCASES.docx. For full defect descriptions, refer to Bug Report.docx.